🚀 Project Curriculum

Project Name: ScaleCart — Distributed AI-Driven E-Commerce Platform

🎯 Goal

Build a production-grade, scalable backend system handling millions of users with:

- Microservices

- Event-driven architecture

- Caching & DB optimization

- CI/CD + Cloud deployment

- AI + Data Engineering integration

🧱 Tech Stack

Core Backend

- Spring Boot

- Spring Cloud

- Apache Maven

Microservices Infra

- Netflix Eureka

- API Gateway (Spring Cloud Gateway)

Messaging

- Apache Kafka

Database

- PostgreSQL

- Optional: Multi-DB strategy (SQL + NoSQL concept)

Cache

- Redis

Security

- Keycloak

DevOps

- Docker

- GitHub

- CI/CD: GitHub Actions

- Cloud: Amazon Web Services

- OS: Linux

Data Engineering / AI

- Apache Spark

- Hadoop

- LLM integration (OpenAI / local model)

🧭 Execution Roadmap (STEP-BY-STEP)

✅ PHASE 1: Project Setup + GitHub (Week 1)

- Create mono-repo in GitHub

- Setup multi-module Maven project

- Create base services:

  - user-service

  - product-service

  - order-service

Deliverables

- Clean folder structure

- First REST API running

Interview Focus

- Layered architecture

- Clean code practices

✅ PHASE 2: Core Backend (Week 2)

- CRUD APIs (User, Product, Order)

- DB integration with PostgreSQL

- JPA + relationships

Deliverables

- Working APIs + DB schema

Interview Focus

- DB design (normalization, indexing)

✅ PHASE 3: Microservices Architecture (Week 3)

- Setup Netflix Eureka

- Add API Gateway

- Service-to-service communication

Deliverables

- Services registered + discoverable

Interview Focus

- Microservices vs monolith

- Service discovery

✅ PHASE 4: Caching + Performance (Week 4)

- Integrate Redis

- Cache product catalog

- Add pagination + indexing

Deliverables

- Faster APIs

Interview Focus

- Cache-aside pattern

- Cache invalidation

✅ PHASE 5: Event-Driven System (Week 5)

- Integrate Apache Kafka

- Flow:

  - Order → Inventory → Notification

Deliverables

- Async communication working

Interview Focus

- Event-driven architecture

- Kafka partitions, offsets

✅ PHASE 6: Security (Week 6)

- Integrate Keycloak

- JWT authentication

- Role-based access

Deliverables

- Secure APIs

Interview Focus

- OAuth2 + JWT

- Stateless systems

✅ PHASE 7: Logging + Monitoring (Week 7)

- Centralized logging

- Request tracing (basic)

Deliverables

- Debuggable system

Interview Focus

- Observability

- Distributed tracing

✅ PHASE 8: Docker + CI/CD (Week 8)

- Dockerize all services using Docker

- Setup GitHub Actions pipeline:

  - Build

  - Test

  - Deploy

Deliverables

- Automated pipeline

Interview Focus

- CI/CD lifecycle

✅ PHASE 9: Cloud Deployment (Week 9)

- Deploy on Amazon Web Services

  - EC2 (services)

  - RDS (PostgreSQL)

- Use Linux server

Deliverables

- Live production URL

Interview Focus

- Scaling strategy

- Load balancing

✅ PHASE 10: Data Engineering Layer (Week 10)

- Use Apache Spark

- Process order data (analytics)

- Store logs in Hadoop

Deliverables

- Batch processing pipeline

Interview Focus

- Batch vs streaming

- Big data basics

✅ PHASE 11: AI / LLM Integration (Week 11)

- Add feature:

  - Product recommendation

  - Smart search

Deliverables

- AI-powered API

Interview Focus

- LLM usage in backend

🧠 HLD Topics You MUST Prepare

- Load balancing

- DB sharding

- Caching strategy

- Rate limiting

- API gateway

🧠 LLD Topics

- Service design

- DTOs, entities

- Exception handling

- Clean architecture

🏁 Final Deliverables (Resume Ready)

- GitHub repo (clean commits)

- Architecture diagram

- Deployed link

- README (HLD + LLD explanation)